Abstract

This Project Engineering Document (PED) is the single source of truth for the engineering lifecycle of CivicConnect, a digital Community Service Request Management Platform. Designed to replace fragmented, untraceable manual processes, the system provides a controlled solution for submitting, managing, and reporting on community service requests. Evolving across four project milestones, this document records the team's baselined requirements, architecture decisions, quality and security evidence, and final deployment strategies

Project Engineering Document

CivicConnect

Version 1.0

RubberDucks

Contents

1.	Problem & Business Need	3

a)	Problem Statement	3

b)	Business Need	3

c)	Stakeholder / Business Value	3

2.	Stakeholder Analysis	4

2.1.	Stakeholder Matrix	4

1.	Meaningful Conflicts and Competing Expectations	5

Accountability vs. Operational Efficiency (Management vs. Staff)	5

Transparency vs. Security & Privacy (Requesters vs. System Admins/Staff)	5

Schedule Delivery vs. Quality & Security (Project Sponsors vs. Engineering Team	6

3.	Scope Baseline	6

Scope Statement	6

In Scope:	7

Out of scope	7

Deferred / Future Scope	8

4.	Requirements & Acceptance Criteria	0

Functional Requirements	0

Non-Functional Requirements	3

Prioritisation Note	0

5.	Project Constraints	0

Team Size - Constraint	0

Schedule - Constraint	0

Scope - Constraint	1

Quality - Constraint	1

Security – Constraint	1

Technology – Constraint	2

Constraint Interaction:	2

6.	Initial Requirements Traceability Matrix(RTM)	0

7.	Initial Risk Register	3

8.	Forward Engineering Considerations	6

9.	Engineering Decision Log	7

10.	Github Governance	0

11.	Logs and Registers	0

# Problem & Business Need

## Problem Statement

The organisation currently manages community service requests, which include facility faults, damaged equipment, security concerns, IT support, maintenance issues and lost property, through uncoordinated emails, telephone calls, WhatsApp messages, spreadsheets and paper records. Because there is no single system for the lifecycle of requests, the same information exists in different places but in different formats. The information is updated inconsistently by the company, and this fragmentation produces four specific, recurring engineering problems that CivicConnect must solve:

Requests are duplicated, overlooked, incorrectly routed or lost between channels. This happens because no main channel and no unique reference to tie related communications together.

There is no way the Requesters can check whether a request was received, assigned, delayed, resolved or closed. This leads to resubmission or chasing staff informally, adding avoidable workload.

Staff can’t see workload, ownership or priority across channels, causing coordination and hand-off between staff members to depend on memory and informal communication rather than a controlled record.

Management cannot answer basic operational questions such as how many requests are open, which are overdue, and which categories are recurring without manually reconciling spreadsheets and messages. The lack of answers causes reporting to be slow, inconsistent and difficult to audit.

Since there is no consistent way to control who can see a given request or to demonstrate afterwards who accessed or changed it, a problem that can come up is information handling because requests, some of which concern security incidents or personal circumstances, are currently captured across informal channels.

## Business Need

The organisation needs a controlled digital platform that gives it a single, reliable and traceable record of the full lifecycle of every service request from submission through assignment, action and resolution to closure and that makes this record visible to the right people at the right time. The platform must measurably improve visibility and accountability over the current process without introducing a technical, operational or financial burden that the organisation cannot sustain.

## Stakeholder / Business Value

Requesters gain a single point of submission and a status they can check themselves. This will replace informal follow-up calls and messages with self-service visibility.

Staff gain a shared, authoritative worklist with clear ownership and controlled status transitions, replacing current coordination with a record every staff member can trust.

Management gains reliable, queryable operational data such as open, overdue, resolved and closed requests by category. This will support accountability and service-performance analysis, replacing manual reconciliation of spreadsheets and messages.

The organisation gains a defensible audit trail of who accessed and changed each request, reducing the inconsistent handling of sensitive request information that exists today.

# Stakeholder Analysis

This section analyses the stakeholder constraints, identifying specific needs and intended business value.

## Stakeholder Matrix

| Stakeholder | Specific Needs & Business Value | Influence / Interest | Derived Requirement |
| --- | --- | --- | --- |
| Requesters | Need: A single, transparent point of contact to log requests and track requests. Value: Transparency and assurance that reported issues are tracked and actioned. | Low / High | FR-REQ-01: The system shall provide a unique tracking reference upon submission to allow requesters to view status updates. |
| Support Staff | Need: An efficient interface to sort, relay, and route incoming requests to relevant departments. Value: Reduced administrative burden and faster response times. | Medium / High | FR-STAFF-01: The system shall allow staff to reassign a ticket to a specific department queue with a single status transition. |
| Management / Oversight | Need: Aggregate data, performance metrics, and audit trails to monitor overdue work. Value: Operational accountability and resource oversight. | High / High | NFR-MGT-01: Every status change must record an immutable audit log containing the timestamp and user ID. |
| System Administrators | Need: Configuration tools, system health monitoring, and access controls. Value: Secure, stable environment and compliance with data protection policies. | High / Medium | NFR-SEC-01: The system must enforce Role-Based Access Control (RBAC) to ensure users only access data relevant to their role. |
| External Contractors | Need: Scoped, restricted access to view assigned tasks and update completion status. Value: Efficient task completion without exposing internal organizational data. | Low / Medium | FR-EXT-01: Contractors must be able to update a ticket status to "Complete" using a restricted view that hides internal staff notes. And provide feedback on the service done. |

## Meaningful Conflicts and Competing Expectations

### Accountability vs. Operational Efficiency (Management vs. Staff)

  - The Conflict: Management requires detailed audit trails and mandatory data fields at every step to ensure strict accountability and to monitor service performance. Support Staff, however, deal with high volumes of incoming requests. They need a fast, low-friction interface to sort and relay these tickets without being slowed down by tedious administrative data entry.

  - Engineering Implication: The user interface must be designed for speed using progressive disclosure (hiding complex forms until specifically needed). Meanwhile, the system must use automated background logging to capture timestamps and user IDs, satisfying Management's audit needs without frustrating the Support Staff.

### Transparency vs. Security & Privacy (Requesters vs. System Admins/Staff)

  - The Conflict: Requesters want complete visibility into the progress, internal discussions, and specific reasons for delays regarding their submitted tickets. Conversely, System Administrators and Staff require strict security boundaries and least-privilege access to keep internal operational notes, sensitive user data, or inter-departmental disputes completely private.

  - Engineering Implication: The system must strictly separate "public ticket events" from "internal operational logs" at the database and interface levels. Requesters will only see sanitized, public-facing status updates, while internal comments remain protected by Role-Based Access Control (RBAC).

### Schedule Delivery vs. Quality & Security (Project Sponsors vs. Engineering Team

  - The Conflict: Project sponsors and management inherently want the system delivered as quickly as possible within the strict project schedule. However, the engineering team must ensure the system meets mandatory quality and security standards, which requires dedicated time for automated testing, peer reviews, and vulnerability checks.

  - Engineering Implication: The team cannot silently reduce testing or security to meet schedule pressures. Instead, we must strictly control the project's scope. If time runs short, we will formally defer optional features (scope reduction) rather than compromising the quality and security of the core system.

# Scope Baseline

We have three main question we need to ask to understand the scope baseline

What are we building?

What are we not building?

What are we leaving for later development?

## Scope Statement

CivicConnect is a controlled digital service-request platform for a community-focused organisation. The system will provide a single, reliable and traceable record for service requests, supporting request submission, categorisation, tracking, staff management, assignment, status updates, resolution, closure and management oversight. The solution will address the operational and information-management problems caused by the organisation's current fragmented use of email, telephone, WhatsApp, spreadsheets and paper records.

The system will provide the core capabilities required to submit, categorise, monitor, manage, assign, update, resolve and close service requests. It will also provide management and oversight capabilities to support service-performance analysis, accountability and reporting.

The committed scope is limited to functionality that directly addresses the identified CivicConnect business problem and provides measurable stakeholder value. Any additional functionality must be justified against stakeholder value and its impact on scope, schedule, cost, quality, security and project risk.

## In Scope:

| Requester | • Submit a new service request with the appropriate information • Categorise a request using a controlled category mechanism • View the status of submitted requests • View a history/list of previously submitted requests • Receive feedback when a request is accepted, rejected, updated, or completed |
| --- | --- |
| Staff | • View relevant service requests • Search, filter, and sort service requests • View full request details • Assign or accept responsibility for requests • Update request status through controlled status transitions • Record relevant actions, comments, and resolution information • Resolve or close requests where authorised |
| System Administrator | • Manage user accounts and access permissions • Manage and maintain system configuration • Manage user roles and role-based access controls • Monitor system activity and operational status • Manage controlled categories and system settings • Support system security and access management. |
| External Stakeholders | • Access information relevant to their involvement with a service request • View the status of requests relevant to them • Provide or receive relevant information required for request resolution • Access only the information and functionality authorised for their role • View reporting and analytics that only they should be allowed to view. |
| Management / Oversight | • View service activity information • Identify open, overdue, resolved, and closed requests • View request information according to categories, statuses, or other justified dimensions • Access information supporting accountability and service-performance analysis |

## Out of scope

The following boundaries are outside the committed CivicConnect scope unless subsequently justified and formally approved:

- Processes unrelated to the management of organisational service requests. Anything that does not have functionality towards the current planned system.

- Functionality that does not contribute meaningful stakeholder value to the CivicConnect problem.

- Functionality whose inclusion would compromise the agreed project schedule, quality or security without an approved change to the baseline.

- Large-scale functionality beyond the minimum business capabilities where the additional stakeholder value does not justify the additional engineering effort.

## Deferred / Future Scope

Functionality that may provide additional stakeholder value but is not necessary for the initial committed solution may be deferred for future consideration.

Potential deferred areas include:

- Additional functionality beyond the minimum business capabilities.

- Advanced reporting or analytics not required to support the initial management and oversight requirements.

- Optional integrations with external systems.

- Additional user-facing functionality that is not necessary to satisfy the core service-request lifecycle.

- Enhancements that would introduce significant additional security, infrastructure, testing or maintenance obligations.

- Technical implementation decisions that require further engineering evaluation during later milestones.

Deferred functionality will not be treated as part of the committed delivery unless it is formally assessed and approved through the project's scope-control process.

Any part of the system that requires additional functionality would need to be approved through a process that would compare the additional functionality to the cost, scope, time, constraints and risk.

This ensures the project remains on a timeline.

# Requirements & Acceptance Criteria

## Functional Requirements

| ID | Requirement | Source / Stakeholder | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-001 | Submit a new service request | Requester capability/Business need | Must | Given a requester supplies a category, description, location, and contact details, when they submit the request, the system then creates a request record with a unique reference number, a timestamp, and status “Submitted”, and displays the reference number to the requester. |
| FR-002 | Categorise a request using a controlled category list | Requester capability | Must | The requester must select exactly one category from a predefined, controlled list, e.g. facility fault, damaged equipment, security concern, IT support, maintenance, lost property or other, before the request can be submitted; submission is blocked if no category is selected. |
| FR-003 | View the current status of a submitted request | Requester capability | Must | Given a valid reference number and requester identity, when the requester views the request, then the current status, either Submitted, Assigned, In Progress, Resolved, Closed or Rejected, is displayed and matches the status last recorded by staff. |
| FR-004 | View a history/list of previously submitted requests | Requester capability | Should | A signed-in requester can view a chronological list of all requests they have submitted, each showing reference number, category, submission date and current status. |
| FR-005 | Receive meaningful feedback on request acceptance, rejection, update or completion | Requester capability | Must | When staff change a request’s status, the requester receives a notification identifying the request, the new status and, where the status is Rejected, a reason without needing to check manually. |
| FR-006 | View service requests relevant to an authorised staff member’s role | Staff capability | Must | A staff member sees only requests within their authorised category/role scope (role-based access); requests outside that scope do not appear in their list or are explicitly marked as restricted. |
| FR-007 | Search, filter and sort requests by useful criteria | Staff capability | Should | Staff can filter the request list by status, category and date range, and the returned results match every request satisfying the selected criteria (no false inclusions/omissions). |
| FR-008 | View full request details | Staff capability | Must | Opening a request displays all information captured at submission plus a chronological log of every action, comment and status change recorded against it. |
| FR-009 | Assign or accept responsibility (ownership) for a request | Staff capability | Must | An authorised staff member can be assigned to, or claim, a request; the system records the owner and assignment timestamp, and unassigned requests older than a defined threshold are visibly flagged to staff/management. |
| FR-010 | Update request status through controlled transitions | Staff capability Requirements standard | Must | The system permits only defined status transitions (e.g. Submitted → Assigned → In Progress → Resolved → Closed, or → Rejected); an attempted invalid transition (e.g. Submitted → Closed) is rejected with an explanatory error and no status change occurs. |
| FR-011 | Record actions, comments or resolution information against a request | Staff capability | Must | Staff can add a timestamped, author-attributed comment or resolution note to a request; once saved, the entry is retained as part of the permanent request history and cannot be silently altered. |
| FR-012 | Resolve or close requests where authorised | Staff capability | Must | Only staff whose role includes resolve/close permission can transition a request to Resolved or Closed; an attempt by an unauthorised role is rejected, and the attempt is logged. |
| FR-013 | View service activity summary information | Management capability | Should | An authorised management user can view aggregate counts of requests by status for a selected date range, and the totals reconcile with the underlying request records. |
| FR-014 | Identify open, overdue, resolved and closed requests | Management capability | Should | The system applies a defined overdue threshold, e.g. unassigned or unresolved beyond a certain number of days, and presents overdue requests in a distinct, filterable view for management. |
| FR-015 | View request information by category, status or another justified dimension | Management capability | Should | Management can group or filter the reporting view by, at minimum, category and status, and the figures shown match a manual count of the underlying records for the same filter. |
| FR-016 | Access sufficient information to support accountability and service-performance analysis | Management capability/Business need | Could | Management can produce a report (e.g. exportable list or summary) for a selected period showing request volume by category and status, suitable for external review or audit. |

## Non-Functional Requirements

| ID | Requirement | Source / Stakeholder | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-001 | Usability | Business needs a usable process | Should | A first-time requester, given no training material, can successfully submit a valid request in under 5 minutes; verified by a usability test with at least 3 representative participants. |
| NFR-002 | Availability | Constraint: Quality | Should | The request-submission and status-viewing functions are available during the organisation’s standard operating hours on at least 99% of days measured; verified via uptime/monitoring evidence collected from M3 onward. |
| NFR-003 | Performance | Constraint: Quality | Should | Staff search/filter operations return results within 3 seconds for a dataset of up to 5,000 requests; verified by recorded response-time tests in later milestones. |
| NFR-004 | Security access control | Constraint: Security | Must | A requester cannot view, filter or search another requester’s requests, and a staff member cannot access a request outside their authorised role scope; verified by role-based access-control test cases with 0 unauthorised-access passes. |
| NFR-005 | Auditability / data integrity | Requirements & traceability standard Business need | Must | Every status change and staff action against a request is logged with the acting user, timestamp and old/new value, and the log cannot be edited or deleted by the acting user; verified by inspecting the audit log for a sample of test transactions. |
| NFR-006 | Reliability: no lost or duplicated requests | Problem statement | Must | Of a defined batch of test submissions (e.g. 100 valid submissions under normal load), 100% result in exactly one request record with a unique reference number; no submission is lost, and none is duplicated. |
| NFR-007 | Accessibility | Business need (usable for all requesters) | Could | The request-submission form is operable using keyboard-only navigation and exposes labelled fields compatible with a screen reader; verified against a basic WCAG 2.1 AA checklist for that form. |
| NFR-008 | Cost / operational sustainability | Constraint: Cost | Should | The selected hosting/service platform's free-tier or low-cost limits (request volume, storage, users) are documented, and the team can state at what volume the organisation would exceed them; verified by a written cost/limits review in the PED. |

## Prioritisation Note

Priority requirements (FR-001, FR-002, FR-003, FR-005, FR-006, FR-008–FR-012; NFR-004–NFR-006) directly resolve the four core problems identified in Section 1.1: lost/duplicated requests, lack of requester visibility, uncoordinated staff ownership, and unreliable management reporting and are treated as the M1 scope baseline for later architecture and construction. Should- and Could-priority items extend usability, reporting depth and accessibility, and are explicit candidates for deferral under the Scope Baseline if later constraints require it.

# Project Constraints

## Team Size – Constraint (CON-1)

The project team must consist of exactly three students.

Engineering Implication:

The available development and engineering capacity is limited. Work must therefore be divided between team members and prioritised according to the committed scope and milestone requirements. Our team cannot assume that additional functionality can be absorbed without affecting the delivery of other work.

Trade-off:

The primary trade-off is added features compared to scope creep and workload.

## Schedule – Constraint (CON-2)

CivicConnect must progress through four formal milestones within the delivery period.

Engineering Implication:

Development activities must be planned around milestone readiness and MVP. Requirements, design, implementation, testing and supporting evidence must be completed in an appropriate sequence.

Features that threaten milestone readiness may need to be deferred rather than allowing schedule pressure to reduce the quality of the core solution.

Trade-off:

The primary trade-off is additional functionality versus schedule certainty.

## Scope – Constraint (CON-3)

The committed project scope must be baselined and controlled. Uncontrolled scope creep is not acceptable.

Engineering Implication:
Every proposed feature must be assessed before becoming part of the committed solution. Adding functionality affects more than development because it creates additional requirements, design, security, implementation, testing, documentation, deployment and maintenance obligations.

Trade-off:
The primary trade-off is featuring breadth versus completeness and control. CivicConnect should favour a smaller, controlled and high-quality solution over a larger solution that cannot be completed or adequately assured.

## Quality – Constraint (CON-4)

Quality attributes must be defined and supported by measurable evidence.

Engineering Implication:

Our team must translate quality expectations into measurable non-functional requirements and acceptance criteria. Quality must subsequently be demonstrated through appropriate testing and evidence rather than being based only on whether the system appears to work.

Quality considerations must therefore influence requirements, design, implementation and testing decisions.

Trade-off:

The primary trade-off is development speed versus quality assurance.

Additional time spent reviewing, testing and assuring the system may reduce the amount of functionality that can be completed, but increases confidence in the functionality that is delivered.

## Security – Constraint (CON-5)

Security is a lifecycle-wide responsibility and must not be treated as a final-stage addition.

Engineering Implication:

Security must influence the project from requirements through to deployment. The team must consider areas including access control, repository controls, threat analysis, secrets handling, security testing and deployment controls.

This is particularly relevant to CivicConnect because service requests may contain sensitive information that was previously handled through informal communication channels.

Trade-off:

The primary trade-off is implementation simplicity versus security and protection of information. Security controls may increase development complexity and effort, but they are necessary to reduce the risk of unauthorised access, inappropriate information handling and security incidents.

## Technology – Constraint (CON-6)

The Master Project Brief does not prescribe a technology stack, architecture or platform.

Engineering Implication:

Technology choices must therefore be justified against the project’s requirements and constraints rather than selected solely according to personal preference or familiarity. Our team must consider the consequences of technology decisions for factors such as cost, quality, security, maintainability and future implementation.

Trade-off:

The primary trade-off is developer familiarity versus engineering suitability. A familiar technology may reduce the learning curve, while another option may provide better alignment with the project’s requirements or constraints. The final decision must therefore be supported by appropriate engineering analysis.

## Constraint Interaction:

The CivicConnect constraints are interdependent rather than independent. Adding a new feature may increase development effort, which affects the three-person team and the milestone schedule. The feature may also introduce additional testing and security requirements and potentially increase operational cost.

Therefore, scope decisions will consider the combined effect across:

This ensures that engineering decisions are evaluated according to their overall project impact rather than a single factor.

# Initial Requirements Traceability Matrix(RTM)

| Req ID | Requirement Summary | Source / Stakeholder | Pri. | Acceptance Criteria Summary | Design (M2) | Issue/PR (M3) | Test (M3) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Submit a new service request | Requester | Must | Unique reference, timestamp, status “Submitted” on valid submission | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-002 | Categorise request (controlled list) | Requester | Must | Category required from controlled list; blocked otherwise | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-003 | View current request status | Requester | Must | Displayed status matches last staff-recorded status | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-004 | View history of own requests | Requester | Should | Chronological list with ref, category, date, status | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-005 | Feedback on status change | Requester | Must | Notification sent on every status change, with reason if Rejected | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-006 | View requests within authorised scope | Staff | Must | Only in-scope requests visible to the staff role | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-007 | Search, filter, sort requests | Staff | Should | Filter by status/category/date returns exact matching set | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-008 | View full request details | Staff | Must | Detail view includes full submission + chronological action log | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-009 | Assign / accept ownership | Staff | Must | Owner and assignment timestamp recorded; stale unassigned requests flagged | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-010 | Controlled status transitions | Staff | Must | Only defined transitions permitted; invalid transitions rejected with error | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-011 | Record actions/comments/resolution | Staff | Must | Timestamped, attributed, immutable history entries | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-012 | Resolve/close where authorised | Staff | Must | Only authorised roles transition to Resolved/Closed; others rejected + logged | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-013 | Service activity summary | Management | Should | Aggregate counts by status/period reconcile with records | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-014 | Identify open/overdue/resolved/closed | Management | Should | Overdue threshold applied; overdue view is separately filterable | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-015 | View by category/status/other dimension | Management | Should | Grouped/filtered figures match manual count for same filter | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| FR-016 | Accountability / performance reporting | Management | Could | Exportable report by category/status for a selected period | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| NFR-004 | Access control | Constraint: Security | Must | 0 unauthorised-access passes in RBAC test cases | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| NFR-005 | Auditability / data integrity | MPB; Business need | Must | Immutable, attributed log of every action/status change | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |
| NFR-006 | Reliability (no lost/duplicated requests) | Problem statement | Must | 100% of a test submission batch yields exactly one unique record | Pending – M2 | Pending – M3 | Pending – M3 | Baselined |

# Initial Risk Register

| Risk ID | Description & Cause | Probability / Impact / Priority | Proactive Mitigation | Reactive Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Scope Creep: Uncontrolled requests for additional features will push the team past the strict project schedule. | Prob: High Impact: High Priority: High | Enforce a strict scope baseline and ensure any new features go through formal impact analysis. | Formally defer non-essential features to future phases to protect the core minimum capabilities. | Theart | Open |
| RSK-02 | Technology vs. Project Constraints: Selecting a framework based on preference rather than project requirements creates a learning curve that threatens the strict schedule and team capabilities. | Prob: Medium Impact: High Priority: High | Treat technology choice as an assessed engineering decision, not a preference. Evaluate options against schedule constraints using proof-of-concepts before Milestone 2. | Revert immediately to a familiar, simpler stack that ensures on-time delivery of core capabilities, actively rejecting advanced features that risk schedule delays. | Tobie | Open |
| RSK-03 | Data Privacy Leak: Because the system handles sensitive service requests, improper access controls could expose private user data. | Prob: Low Impact: High Priority: High | Identify security boundaries early and enforce strict Role-Based Access Control (RBAC) in the design. | Immediately isolate the environment, revoke compromised access tokens, and patch the vulnerability. | Marcus | Open |
| RSK-04 | Quality Drop from Schedule Pressure: Rushing to meet milestone deadlines (cause) tempts the team to skip automated testing or meaningful peer reviews. | Prob: Medium Impact: Medium Priority: Medium | Enforce the mandatory two-reviewer GitHub approval rule from day one so code cannot be merged without checks. | Halt all new feature development and dedicate time strictly to resolving technical debt and writing missing tests. | Theart | Open |
| RSK-05 | AI Over-Reliance: Submitting unverified AI-generated code (cause) introduces hidden bugs, security vulnerabilities, or academic penalties. | Prob: Medium Impact: High Priority: High | Maintain strict use of the AI Usage Register and manually verify all material AI contributions against credible evidence. | Remove the unverified code, record the failure, and rewrite the logic manually. | Tobie | Open |
| RSK-06 | Unforeseen Hosting/Operational Costs: Selecting a cloud provider without fully understanding the pricing model (cause) leads to exceeding the cost constraints. | Prob: Medium Impact: High Priority: High | Document free-tier limits and likely operational costs for the selected platform/services before committing in Milestone 2. | Immediately downgrade services or migrate the database to a cheaper/free local environment. | Member 3 | Open |
| RSK-07 | Environment Mismatch: Assuming success in a local development environment guarantees success in production (cause) results in deployment failures. | Prob: Medium Impact: High Priority: High | Distinguish development, test, staging and production environments. Test release candidates in a staging environment that closely matches production. | Execute the planned rollback/recovery procedure, taking the system offline until environment variables are fixed. | Member 1 | Open |
| RSK-08 | Team Capacity Bottleneck: Because the team size is exactly 3 students, the unexpected illness or absence of a member (cause) drastically reduces engineering capacity and stalls peer reviews. | Prob: Low Impact: High Priority: High | Cross-train on critical tasks and enforce the mandatory two-reviewer GitHub approval rule to ensure knowledge is not siloed with one person. | Re-assign critical tasks to remaining members, formally defer optional scope, and communicate with the lecturer immediately to make alternative arrangements. | Member 3 | Open |

# Forward Engineering Considerations

| Lifecycle Concern | Why It Matters Now | Later Decision It Influences | Missing Information (Pending) | Risk of Ignoring It |
| --- | --- | --- | --- | --- |
| Security & Data Privacy | The system handles sensitive community requests and requires strict access control from the start. | Milestone 2 architecture and database design. | Final authentication framework selection. | Having to completely rewrite the database later to forcefully retrofit Role-Based Access Control (RBAC). |
| Automated Build & CI/CD | It supports our mandatory GitHub governance and two-reviewer PR rules. | Future testing strategy and how code is merged into the main branch. | Specific Continuous Integration tool selection. | Breaking the main branch, losing version control, and slowing down team development. |
| Deployment & Cost | Cost is a strict project constraint that dictates what we can afford to build. | The choice of hosting platform and database technology. | Final cloud vendor selection and actual operational cost estimates. | Building a heavy application that the team or client cannot afford to deploy or host. |
| Testability | We must write our current Acceptance Criteria in a way that can actually be measured. | Future test strategy, quality gates, and automated test suites. | Specific testing frameworks to be used. | Writing highly coupled, messy code that is impossible to verify or test later. |
| Scalability | Ensures our current scope and requirements do not assume a single-user environment. | Data persistence, API design, and how the system handles queues. | The detailed database schema and expected peak traffic volumes. | System crashes or lost data when multiple staff members try to update tickets simultaneously. |
| Maintainability | Establishes our team's peer-review standards and coding guidelines from day one. | M2 design patterns and how we handle future change requests. | Specific static analysis tools and code linters we will use. | Accumulating massive technical debt that causes schedule delays in Milestone 3. |

# Engineering Decision Log

| Decision ID | Context & Constraints | Alternatives Considered | Decision Made | Rationale & Evidence | Trade-offs & Risks | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- |
| DEC-01 | Context: Selecting the primary programming language and database for CivicConnect. Constraints: Strict project schedule and team capability. | 1. Choose a familiar stack immediately. 2. Defer the decision to M2. | DEFERRED to Milestone 2 | Rationale: Milestone 1 is strictly for require-ments and foundation. Making a choice now without fully analyzing the Non-Functional Require-ments is premature. Evidence: SEN381 Brief explicit boundaries. | Trade-off: Delays the start of prototyping. Risk: May compress the schedule in M2 if the learning curve for the chosen technology is steep. | Will dictate the entire deployment architecture and operational cost in M2 and M3. |
| DEC-02 | Context: Establishing repository governance and code merge rules. Constraints: Mandatory security and quality controls. | 1. Allow 1 reviewer. 2. Enforce 2 reviewers. | Enforce 2 independent reviewers for all Pull Requests | Rationale: We must prevent single points of failure and ensure code quality matches our acceptance criteria. Evidence: SEN381 Master Project Brief section 9. | Trade-off: Slows down the speed at which code can be merged. Risk: If team members are unavailable, development halts completely. | Establishes the foundation for our Continuous Integration quality gates in Milestone 3. |

# Github Governance

The CivicConnect GitHub repository is structured to ensure that all development activities are properly controlled, reviewed, and traceable. The governance process is designed to ensure that implemented functionality remains aligned with the approved business requirements, system expectations, and quality standards.

Development is managed through a task-based workflow, where each feature, improvement, or defect is represented by a corresponding GitHub Issue. This provides a clear purpose for each development activity and allows the team to maintain a complete history of the work performed.

The repository uses separate UAT-DEMO and Main branches. The UAT-DEMO branch provides a controlled environment where completed changes can be integrated and tested before they are merged into the Main branch. This reduces the risk of introducing changes that could break existing functionality in the primary branch.

Each new feature or change is developed within its own Git branch and linked to its corresponding GitHub Issue. This provides traceability between the original task, the development work, testing activities, reviews, and the final implementation. Once development is complete, the branch progresses through the required review and testing stages. A team member who was not responsible for the original implementation must independently review and validate the solution before it can be merged into Main.

GitHub Projects are used to organise and monitor tasks throughout the development lifecycle. Issues can be assigned to team members and associated with their respective branches, allowing the team to track the purpose, progress, discussions, commits, pull requests, reviews, and testing history associated with each task. This also provides an auditable record of who performed and approved UAT activities. All defects, changes, and development tasks are recorded as GitHub Issues using consistent labels. Examples include Bug, Feature, UAT Required, UAT Passed, and UAT Failed. This provides a standardised method for identifying the current state and purpose of each item within the project.

This workflow ensures that functionality is not moved directly from development into the primary branch without first undergoing the appropriate review and validation process. It also provides a clear audit trail from the initial requirement through to the completed implementation.

# Logs and Registers

| Date | Student | Tool | Engineering Task | AI Contribution | Human Verification Applied | Decision | Issues Found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2026-09-08 | Tobie | Gemini | Formatting the Stakeholder Analysis & Risk Register tables. | Generated basic markdown table structures and offered light phrasing suggestions for readability. | Manually populated the tables with project-specific engineering data, derived requirements, and verified all fields against the SEN381 artefact quality checklist. | Accepted for formatting only | The AI placeholders lacked the required traceability IDs. These were manually created and inserted to meet traceability standards. |
| 2026-09-08 | Marcus | Claude | Summarising | Generated an in-detail summarisation of CivicConnect’s Information | Read through the document and verified it | Accepted summarisation | Some information was deemed not important and left out. |
| 2026-09-09 | Marcus | Gemini | Restructuring | Fixed broken sentence structures | Compared sentences to each other to make sure details weren’t left out or misinformation was added | Accepted Sentence restructuring only | AI added misinformation based on companies that exist; it was rejected |
| 2026-09-09 | Theart | ChatGPT | Constraints | Generated organized information based of constraint topics and highlighted relevant missing information required to build constraints. | All information was cross reference towards the initial company and information provided with the company. | Accepted for organizing information based on what was provided | AI struggles to fully identify all information regarding the company making it provide false information for a more structured look and feel. |

| Team Member Name | Student Number | Date Reviewed | Approval Status | Signature / Initials |
| --- | --- | --- | --- | --- |
| Theart Jooste | 601288 | 2026-09-09 | Approved |  |
| Marcus Swanepoel | 602162 | 2026-09-09 | Approved |  |
| Tobie Jansen van Vuuren | 602050 | 2026-09-09 | Approved |  |